# Project Proposal

Sri Lanka Institute of Advanced Technological Education (SLIATE)

Advanced Technological Institute-Kurunegala

Higher National Diploma in Information Technology

Batch-2324(FT)

Indoor Sports Court Booking System

IT4052 | ICT Project (Individual)

Supervisor: Ms.K.G.D.De.A Wijesinghe

M.R. Reema | KUR/IT/2324/F/0113

# Table of Content

1. Problem Statement	3

2. Objectives and Goals	4

3. Proposed Solution / Approach	5

3.1. Overview of the Proposed Solution	5

3.2. Dual Booking Mechanism	5

3.3. Real-Time Availability Module	5

3.4. Cancellation Management System	5

3.5. Admin Control Panel	6

3.6. Automated Email Notifications	6

4. Scope and Limitations	7

4.1. Scope of the Project	7

4.2. Limitations of the Project	7

5. Methodology	8

5.1. Software Development Approach	8

5.2. System Design	8

5.3. Data Collection and Processing	8

5.4. Availability Checking Implementation	8

5.5. Booking and Cancellation Flow	9

5.6. System Implementation	9

5.7. Testing and Evaluation	9

6. Timeline and Milestones	10

7. Resources and Budget	11

7.1. Resources	11

7.1.1. Hardware Requirements	11

7.1.2. Software Requirements	11

7.2. Budget	11

8. Literature Review	12

8.1. Existing Systems and Research	12

8.2. Real-Time Database Technologies in Web Applications	12

8.3. User Experience in Booking Systems	12

8.4. Role-Based Access Control in Web Systems	12

8.5. Research Gap	13

9. References	14

# 1. Problem Statement

In Sri Lanka, the management of indoor recreational facilities currently suffers from a lack of technological integration. Most sports venues continue to rely on antiquated, manual methods such as ledger books, walk-in reservations, or informal phone calls. This traditional approach leads to numerous operational bottlenecks. Scheduling conflicts frequently result in double-booking the same court, leading to customer dissatisfaction. Furthermore, customers have no way to view real-time availability without physically visiting the venue or making multiple phone calls. Venue managers spend an excessive amount of time manually recording data, calculating payments, and managing cancellations. There is an urgent need for an automated, accessible, and user-friendly platform that bridges the gap between sports enthusiasts seeking convenience and venue operators needing operational efficiency.

# 2. Objectives and Goals

Primary Objective:

To architect and deploy a comprehensive web-based Indoor Sports Court Booking System that facilitates real-time reservations, intelligent availability tracking, and streamlined venue management.

Specific Objectives:

To design an intuitive UI that allows customers to effortlessly browse courts, check real-time availability, and secure bookings.

To implement a sophisticated dual booking mechanism supporting both flexible Time-Based Booking and Package-Based Booking.

To engineer a conflict-free, real-time availability engine utilizing Firebase Firestore to instantly lock slots upon confirmation.

To develop a secure, role-based Admin Control Panel equipped with data visualization dashboards.

To automate the customer communication process by integrating automated email confirmations and cancellation notices.

# 3. Proposed Solution / Approach

## 3.1. Overview of the Proposed Solution

The proposed system will be a dynamic web platform built using React (frontend) and Firebase (backend). It supports two primary user roles: Customers (general users) and Administrators (venue managers). Customers get a fast, intuitive portal to book courts, while administrators get a command center to oversee daily operations and revenue.

## 3.2. Dual Booking Mechanism

Time-Based Booking allows customers to select a specific start and end time. Package-Based Booking allows customers to select discounted predefined packages (e.g., 3-hour bundles) automatically calculating end times.

## 3.3. Real-Time Availability Module

Leveraging WebSockets and Firebase Firestore, any booking made by a user will instantly update the availability calendar for all other users, completely eliminating double bookings in real time.

## 3.4. Cancellation Management System

Customers can seamlessly cancel their bookings prior to the start time from their dashboard, automatically releasing the slot back to the public pool.

## 3.5. Admin Control Panel

Administrators can manage the entire system, including editing court prices, creating new packages, blocking slots for maintenance, and viewing daily revenue analytics.

## 3.6. Automated Email Notifications

Integration with EmailJS ensures customers receive immediate, automated email receipts upon booking confirmation or cancellation.

# 4. Scope and Limitations

## 4.1. Scope of the Project

The system will cover full user authentication (Firebase Auth), real-time booking flows, email notifications, role-based dashboards, and a complete CRUD interface for venue management.

## 4.2. Limitations of the Project

The system will not feature an integrated online payment gateway in this iteration (payments are handled on-site). It is currently optimized for single-venue management and does not support multi-branch networking natively.

# 5. Methodology

## 5.1. Software Development Approach

Development will strictly follow the Agile Scrum framework, broken down into two-week sprints. This enables iterative testing and continuous UI/UX improvements based on feedback.

## 5.2. System Design

The architecture relies on a Serverless model: Presentation Layer (React), Application Logic (Node.js/Firebase Functions), and Data Layer (Firebase Firestore).

## 5.3. Data Collection and Processing

The system collects user booking habits, peak hours, and cancellation trends. This data is processed securely and presented to administrators as actionable graphs to optimize pricing strategies.

## 5.4. Availability Checking Implementation

The algorithm queries the Firestore collection for overlapping confirmed bookings. Blocked slots set by administrators are also dynamically fetched during checkout.

## 5.5. Booking and Cancellation Flow

Multi-step form architecture guides the user visually. Cancellations trigger a transactional database update, avoiding race conditions.

## 5.6. System Implementation

Technologies include React.js, Firebase Authentication, Firestore NoSQL, Node.js, Tailwind CSS/Bootstrap, and EmailJS.

## 5.7. Testing and Evaluation

Extensive unit testing and QA will be performed to ensure responsiveness across all mobile and desktop browsers, along with database stress-testing for concurrent bookings.

# 6. Timeline and Milestones

Week 1-2: Requirements Gathering and UI/UX Prototyping
Week 3-4: Database Setup, Authentication, and Customer Frontend
Week 5-6: Booking Engine Logic and Real-time Availability
Week 7-8: Admin Dashboard and Email Integration
Week 9-10: System Testing, Evaluation, and Documentation

# 7. Resources and Budget

## 7.1. Resources

### 7.1.1. Hardware Requirements

Personal Computer/Laptop, Smartphone for responsiveness testing, Reliable Internet Connection.

### 7.1.2. Software Requirements

React, Node.js, Firebase Platform, VS Code Editor, Git and GitHub for version control.

## 7.2. Budget

Development Tools: Open Source (0 LKR)
Database and Hosting: Firebase Free Spark Plan (0 LKR)
Miscellaneous (Printing, Internet): ~5,000 LKR
Total Estimated Budget: 5,000 LKR

# 8. Literature Review

## 8.1. Existing Systems and Research

Recent studies in facility management emphasize that digital reservation systems can increase facility utilization by up to 35%. Existing local systems are largely paper-based.

## 8.2. Real-Time Database Technologies in Web Applications

Firebase Firestore is proven to be the most efficient NoSQL database for handling concurrent reads and writes, making it ideal for booking engines.

## 8.3. User Experience in Booking Systems

Research on UI/UX indicates that multi-step, visually guided forms drastically reduce user abandonment during checkout flows.

## 8.4. Role-Based Access Control in Web Systems

Firebase Authentication securely separates Customer and Administrator privileges through custom claims.

## 8.5. Research Gap

Most commercial systems are too expensive for small Sri Lankan venues. This project provides a robust, low-cost, tailored alternative.

# 9. References

1. Firebase Documentation (2025). Cloud Firestore.
2. React Documentation (2025).
3. Bootstrap/Tailwind Documentation (2025).
4. EmailJS (2025). EmailJS Documentation.
5. Pressman, R.S. (2014). Software Engineering: A Practitioners Approach.