# Comprehensive Project Proposal

Sri Lanka Institute of Advanced Technological Education (SLIATE)

Advanced Technological Institute-Kurunegala

Higher National Diploma in Information Technology

Batch-2324(FT)

Next-Gen Indoor Sports Court Booking System

IT4052 | ICT Project (Individual)

Supervisor: Ms.K.G.D.De.A Wijesinghe

M.R. Reema | KUR/IT/2324/F/0113

# Table of Content

1. Executive Summary

2. Problem Statement and Background

3. Objectives and Goals

4. Target Audience and Stakeholders

5. Proposed Solution and Key Features

6. System Architecture and Design

7. Scope and Limitations

8. Feasibility Study

9. Methodology

10. Timeline and Milestones

11. Resources, Budget, and Risk Management

12. Literature Review

13. Conclusion

14. References

# 1. Executive Summary

This proposal outlines the development of a state-of-the-art, web-based Indoor Sports Court Booking System. The project aims to revolutionize the way indoor sports facilities in Sri Lanka manage their reservations by digitizing the entire process. By utilizing modern web technologies like React and Firebase, this system will eliminate the inefficiencies of manual booking methods, provide customers with a seamless reservation experience, and equip venue administrators with robust management tools to oversee operations, track revenue, and manage customer data effectively.

# 2. Problem Statement and Background

In Sri Lanka, the management of indoor recreational facilities currently suffers from a lack of technological integration. Most sports venues continue to rely on antiquated, manual methods such as ledger books, walk-in reservations, or informal phone calls. This traditional approach leads to numerous operational bottlenecks:

1. Scheduling Conflicts: Manual tracking frequently results in double-booking the same court, leading to customer dissatisfaction.

2. Lack of Transparency: Customers have no way to view real-time availability without physically visiting the venue or making multiple phone calls.

3. Administrative Overhead: Venue managers spend an excessive amount of time manually recording data, calculating payments, and managing cancellations.

4. Revenue Leakage: Without a centralized digital record, it is incredibly difficult for owners to audit their daily earnings or generate financial reports.

There is an urgent need for an automated, accessible, and user-friendly platform that bridges the gap between sports enthusiasts seeking convenience and venue operators needing operational efficiency.

# 3. Objectives and Goals

## 3.1 Primary Objective

To architect and deploy a comprehensive web-based Indoor Sports Court Booking System that facilitates real-time reservations, intelligent availability tracking, and streamlined venue management.

## 3.2 Specific Objectives

To design an intuitive user interface (UI) that allows customers to effortlessly browse courts, check real-time availability, and secure bookings.

To implement a sophisticated dual booking mechanism supporting both flexible Time-Based Booking and discounted Package-Based Booking.

To engineer a conflict-free, real-time availability engine utilizing Firebase Firestore to instantly lock slots upon confirmation.

To develop a secure, role-based Admin Control Panel equipped with data visualization dashboards for monitoring venue performance.

To automate the customer communication process by integrating automated email confirmations and cancellation notices.

# 4. Target Audience and Stakeholders

The system is designed to serve two primary user groups:

1. Sports Enthusiasts (Customers): Individuals or teams looking to book courts (Badminton, Cricket, Futsal, etc.) for recreational or professional practice. They require a mobile-responsive, fast, and transparent platform to secure their play time.

2. Venue Administrators (Managers): Facility owners and staff members who need a reliable dashboard to manage daily operations, block courts for maintenance, oversee customer bookings, and analyse financial performance.

# 5. Proposed Solution and Key Features

The proposed system will be a dynamic Single Page Application (SPA) providing a frictionless journey from court discovery to booking confirmation.

## 5.1 Comprehensive Dashboard

Customers will have a My Bookings portal to track upcoming sessions, view past history, and manage cancellations. Administrators will have a Command Center displaying daily active bookings, revenue metrics, and system alerts.

## 5.2 Real-Time Synchronization

By leveraging WebSockets and Firebase real-time listeners, any booking made by User A will instantly update the availability calendar for User B, completely eliminating the possibility of double bookings.

## 5.3 Dynamic Pricing and Packages

Administrators can configure peak and off-peak pricing, as well as create bundle packages (e.g., Book 3 hours, get 10% off) to incentivize longer playtime.

# 6. System Architecture and Design

The system will adopt a modern Serverless Architecture to ensure high availability and scalability.

- Presentation Layer: Built with React.js, ensuring a highly responsive and interactive user experience across desktop and mobile devices.

- Application Logic Layer: Node.js and Firebase Cloud Functions will handle secure operations such as booking validation, sending emails, and processing cancellations.

- Data Layer: Firebase Firestore (NoSQL) will be utilized for its superior real-time data syncing capabilities, with Firebase Authentication handling secure user login.

# 7. Scope and Limitations

## 7.1 Scope

The system will cover full user authentication, real-time booking flows, email notifications, role-based dashboards, and basic analytical reporting for administrators.

## 7.2 Limitations

In this initial phase, the system will not feature an integrated online payment gateway (payments will be settled at the venue). Additionally, the system is optimized for single-venue management and does not currently support franchise or multi-branch networking.

# 8. Feasibility Study

- Technical Feasibility: The selected tech stack (React/Firebase) is highly documented and well-supported, ensuring smooth development.

- Economic Feasibility: Utilizing open-source libraries and cloud platforms with generous free tiers minimizes initial capital expenditure.

- Operational Feasibility: The intuitive design guarantees a low learning curve for both administrators and customers, ensuring high adoption rates.

# 9. Methodology

Development will strictly follow the Agile Scrum framework. The project will be divided into two-week sprints. Sprint 1 will focus on UI/UX wireframing and database design. Sprint 2 will cover Authentication and the core Booking Engine. Sprint 3 will involve the Admin Dashboard and Notifications. Sprint 4 will be dedicated to rigorous Quality Assurance (QA) testing, bug fixing, and final deployment.

# 10. Timeline and Milestones

Week 1-2: Requirements Gathering and UI/UX Prototyping
Week 3-4: Database Setup, Authentication, and Customer Frontend
Week 5-6: Booking Engine Logic and Real-time Availability
Week 7-8: Admin Dashboard and Email Integration
Week 9-10: System Testing, Evaluation, and Documentation

# 11. Resources, Budget, and Risk Management

## 11.1 Budget

Development Tools: Open Source (0 LKR)
Hosting/Database: Firebase Spark Plan (0 LKR)
Miscellaneous (Documentation, Internet, Testing): ~5,000 LKR
Total Estimated Budget: 5,000 LKR

## 11.2 Risk Management

Potential risks include internet connectivity dropouts during a booking and data loss. These are mitigated by Firebase robust offline-sync capabilities and automatic cloud backups.

# 12. Literature Review

Recent studies in IT facility management emphasize that transitioning from manual to digital reservation systems can increase facility utilization by up to 35%. Furthermore, research on UI/UX indicates that multi-step, visually guided forms drastically reduce user abandonment. This project integrates these findings by providing a visually appealing, multi-step booking wizard and utilizing a robust real-time database infrastructure.

# 13. Conclusion

The Next-Gen Indoor Sports Court Booking System represents a significant technological leap for local sports facility management. By providing a reliable, real-time, and user-centric platform, the system promises to eliminate current operational headaches, drive up facility usage, and significantly enhance the customer experience.

# 14. References

1. Firebase Documentation (2025). Cloud Firestore.
2. React Documentation (2025).
3. Tailwind CSS & Bootstrap Documentation (2025).
4. EmailJS (2025). EmailJS Documentation.
5. Pressman, R.S. (2014). Software Engineering: A Practitioners Approach.